key Definitions

- Sprint: A fixed duration where the team completes a set of tasks.

- Epic: A large task/project, broken into smaller Stories.

- Story: A small task, part of an Epic.

- Story Point: Effort estimate for a story, usually using Fibonacci series:

| Story Point | Effort |
| --- | --- |
| 1 | Very Easy |
| 2 | Normal |
| 3 | Moderate |
| 5 | Difficult |

Sprint 1

Epic 1: Data Collection

| User Story (USN) | Task | Story Point |
| --- | --- | --- |
| USN1 | Gathering Data | 2 |
| USN2 | Loading Data | 1 |

Epic 2: Data Preparation

| User Story (USN) | Task | Story Point |
| --- | --- | --- |
| USN3 | Handling Missing Values | 3 |
| USN4 | Creating Fields | 3 |
| USN5 | Handling Inconsistency in Data | 3 |

Total Story Points – Sprint 1: 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3: Data Visualization

| User Story (USN) | Task | Story Point |
| --- | --- | --- |
| USN6 | Bar Chart | 2 |
| USN7 | Pie Chart | 2 |
| USN8 | Line Chart | 2 |
| USN9 | Map | 4 |

Epic 4: Dashboard

| User Story (USN) | Task | Story Point |
| --- | --- | --- |
| USN10 | Developing Dashboard | 5 |

Epic 5: Story Development

| User Story (USN) | Task | Story Point |
| --- | --- | --- |
| USN11 | Developing Story | 5 |

Total Story Points – Sprint 2: 2 + 2 + 2 + 4 + 5 + 5 = 20

Velocity Calculation

Total Story Points Completed: 12 + 20 = 32
Number of Sprints: 2

Velocity=Total Story PointsNumber of Sprints=322=16

Team Velocity: 16 Story Points per Sprint